**<Documentation for Group meeting summary>**

## [Template - don't put anything inside]

| **Meeting Date**: | | |
| --- | --- | --- |
| **Duration:** | | |
| **Sprint duration:** | | |
| **Attendees:** | | **Agenda** |
|  |
| **Absentees:** | |
|
| **What we have done** | |  |
| **What we are going to do** | |  |

## <Documentation for Group meeting 0>

| **Meeting Date**: 03/04/2024 (Wed) | | |
| --- | --- | --- |
| **Duration:** 13:00 - 15:00 | | |
| **Sprint duration:** 03/04/2024 - 08/04/2024 | | |
| **Attendees:**  Wootaek, Vuong, Jerry,  Wei Hong, Frentsen, Roydenn | | **Agenda** |
| 1. Discuss about individual members’ capabilities, strengths and weaknesses. 2. Discuss about user stories. |
| **Absentees:** NA | |
|
| **What we have done:** | | **All members**   * Discussed about what we are going to do based on individual strengths and weaknesses. (e.g. how proficient we are in coding/programming) * Initial draft of 37 user stories and sent to product owner for feedback. |
| **What we are going to do** | | **All members**   * Revise our user stories based on our product owner’s feedback. * Create a Taiga account. * Create a shared Google Drive folder for this project.   **Roydenn**   * BCE & Sequence diagram * User Login * User Logout   **Wootaek**   * BCE & Sequence diagram * User Create Account   **Wei Hong**   * BCE & Sequence diagram * SA - Suspend account   **Jerry**   * BCE & Sequence diagram * User - View account   **Vuong**   * BCE & Sequence diagram * SA - Update account   **Frentsen**   * BCE & Sequence diagram * SA - Update account |

## <Documentation for Group meeting 1>

| **Meeting Date**: 08/04/2024 (Mon) | | |
| --- | --- | --- |
| **Duration:** 12:00 - 13:45 | | |
| **Sprint duration:** 08/04/2024 - 22/04/2024 | | |
| **Attendees:** Lim Wootaek, Viktor, Wei Hong, Roydenn, Frentsen, Jerry | | **Agenda** |
| 1. Discuss about a class diagram of our project. 2. Discuss about attributes of each data entities. |
| **Absentees:**  N/A | |
|
| **What we have done** | | **All members**   * Revised our user stories based on our product owner’s feedback. * Completed making user stories. * Created a Taiga account. * Created a shared Google Drive folder for this project. * Drew sequence and BCE diagrams of a few user stories. |
| **What we are going to do** | | **All members**   * Schedule the next meeting with our supervisor. * Complete a draft of the class diagram. * Set up a local workspace for the project. * Set up a Github repository. * Improve BCE and Sequence Diagrams for the following user stories based on product owner feedback :   + User Login (Roydenn)   + User Logout (Roy)   + User Create Account (Wootaek)   + SA - Suspend account (WH)   + User - View account (Jerry)   + SA- Update account (Viktor)   + SA - Search account (Frentsen)   **Wei hong**   * Create wireframe and write functions for selected user stories in point 5. |

## <for Group meeting 1.5>

| **Meeting Date**: 15/04/2024 (Mon) | | |
| --- | --- | --- |
| **Duration:** 10:30 - 11:30 | | |
| **Sprint duration:** 08/04/2024 - 22/04/2024 | | |
| **Attendees:**  Wootaek Lim, Viktor, Wei Hong, Roydenn, Fresnten, Jerry | | **Agenda** |
| 1. Discuss about each group member’s role and contribution 2. Discuss about Taiga screenshotting 3. Discuss about Documenting team scope 4. Discuss about our Report 5. Discuss about Diagrams feedback 6. Discuss about Intra sprint stuff |
| **Absentees:** NA | |
|
| **What we have done** | | **All members**   * Scheduled the next meeting with our supervisor. * Completed a draft of the class diagram. * Set up a local workspace for the project. * Set up a Github repository. * Improved BCE and Sequence Diagrams for the following user stories based on product owner feedback :   + User Login (Roy)   + User Logout (Roy)   + User Create Account (Wootaek)   + SA - Suspend account (WH)   + User - View account (Jerry)   + SA- Update account (Viktor)   + SA - Search account (Frentsen)   **Wei hong**   * Create wireframe and write functions for selected user stories in point 5. |
| **What we are going to do** | | **All members**   * Start writing the report for sprint 1. * Amend our diagrams based on our product owner’s feedback.   **Jerry & Frentsen**   * Taiga screenshot   **wootaek & roy**   * Code for selected user stories. * Sys Admin View User story.   **Wei Hong**   * Code for selected user stories. * GUI for the shared main page   **Viktor**   * Code for selected user stories. * “User update” user story |

## <for Group meeting 2>

| **Meeting Date**:22/04/2024 (Monday) | | |
| --- | --- | --- |
| **Duration:** 12:00 - 13:30 | | |
| **Sprint duration:** 22/04/2024 - 29/04/2024 | | |
| **Attendees:** Wootaek Lim, Viktor, Wei Hong, Roydenn, Fresnten, Jerry | | **Agenda** |
| 1. Go through what we’ve done during sprint 1. 2. What we are going to do during sprint 2. |
| **Absentees:** NA | |
|
| **What we have done** | | **Roy**   * Coding & diagrams * login & logout, * create user GUI, * view user GUI * Gantt chart   **Lim wootaek**   * Class diagram * Coding & diagrams * create user account, * search user account   **Wei hong**   * wireframe * Coding & diagrams * SA - suspend account, * main page GUI refinement for all,   **Vikor**   * Coding & diagrams * SA - update user account   **Jerry**   * use case description, * user stories on the report   **Frentsen**   * report- content page, cover page. * revise SA search user diagrams |
| **What we are going to do** | | **Roy**   * Coding & diagram * Update database - make users scalable * SA - Search user profiles * Buyer, Seller, REA, SA View account * Buyer, Seller - Update account   **Lim wootaek**   * Update class diagram * Coding & diagram * SA - Create user accounts * SA - Create User profiles * Update Create account and User class   **wei hong**   * Update wireframe * Coding & diagram * GUI for REA, Seller, Buyer * SA - Viewuser profiles   **Vikor**   * Coding & diagram * Fix Update Function to return to main page * SA - Edit user profiles * SA, REA - Update account   **Jerry**   * use case description, * Update existing Diagrams * Update report * Draw Diagrams * user stories on the report   **Frentsen**   * use case description, * Update existing Diagrams * Update report * Draw Diagrams * user stories on the report |

## <for Group meeting 3>

| **Meeting Date**: 29/04/2024 (Monday) | | |
| --- | --- | --- |
| **Duration:** 14:00 - 15:00 | | |
| **Sprint duration:** 29/04/2024 - 06/05/2024 | | |
| **Attendees:** Wootaek Lim, Viktor, Wei Hong, Roydenn, Fresnten, Jerry | | **Agenda** |
| 1. Sprint 2 review 2. discuss about the tasks for sprint 3 |
| **Absentees:** NA | |
|
| **What we have done** | | **Roy**   * Coding * Update database - make users scalable * SA - Search user profiles * Buyer, Seller, REA, SA View account * Buyer, Seller - Update account   **Lim wootaek**   * Update class diagram * Coding & diagram * SA - Create user accounts * SA - Create User profiles * Update Create account and User class   **wei hong**   * Update wireframe * Coding * GUI for REA, Seller, Buyer * SA - Viewuser profiles   **Viktor**   * Coding * Fix Update Function to return to main page * SA - Edit user profiles * SA, REA - Update account   **Jerry**   * use case description, * Update existing Diagrams * Update report * Draw Diagrams * user stories on the report   **Frentsen**   * use case description, * Update existing Diagrams * Update report * Draw Diagrams * user stories on the report |
| **What we are going to do** | | **Roy**   * Draw Sequence diagrams * Coding & sequence diagram * REA - view reviews * REA - view ratings * REA - delete listing   **Lim wootaek**   * Update class diagram * Check the existing diagrams with our product owner (sprint summaries) * Coding & sequence diagram * REA - create listing * Take a look at UserViewAccount/ AdminViewUserAccount   **wei hong**   * Coding & sequence diagram * GUI - REA own listing * clean up code   **Viktor**   * Coding & sequence diagram * Fix Update Function to return to main page * SA - Edit user profiles * REA - update/modify listings   **Jerry**   * Draw diagrams based on the sequence diagrams (sprint 1, 2 and 3) * Improve diagrams for sprint 1 or 2 based on our product owner’s feedback, if needed * Write a report for sprint 2 & 3 * Finish sprint summary for sprint 2 and 3 (3 is optional)   **Frentsen**   * Draw diagrams based on the sequence diagrams (sprint 1, 2 and 3) * Write a report for sprint 2 & 3 * Improve diagrams for sprint 1 or 2 based on our product owner’s feedback, if needed * Finish sprint summary for sprint 2 and 3 (3 is optional) |

## <for Group meeting 4>

| **Meeting Date**: 06/05/2024 (Monday) | | |
| --- | --- | --- |
| **Duration:** 14:00 - 15:00 | | |
| **Sprint duration:** 06/05/2024 - 13/05/2024 | | |
| **Attendees:**  Lim Wootaek, Viktor, Wei Hong, Roydenn, Frentsen, Jerry | | **Agenda** |
| 1. Sprint 3 review 2. discuss about the tasks for sprint 4 |
| **Absentees:**  N/A | |
|
| **What we have done** | | **Roy**   * Draw Sequence diagrams * Coding & sequence diagram * REA - view reviews * REA - view ratings * REA - delete listing * Create Dummy Data   **Lim Wootaek**   * Update class diagram * Check the existing diagrams with our product owner (sprint summaries) * Coding & sequence diagram * REA - create listing * REA - view listing * Take a look at UserViewAccount/ AdminViewUserAccount   **wei hong**   * Coding & sequence diagram * GUI - REA own listing * clean up code * Seller - view real estate agents * Seller main GUI and Seller REA GUI   **Viktor**   * Coding & sequence diagram * Fix Update Function to return to main page * SA - Edit user profiles * REA - update/modify listings   **Jerry**   * Draw diagrams based on the sequence diagrams (sprint 1, 2 and 3) * Finish sprint summary for sprint 2 and 3   **Frentsen**   * Draw diagrams based on the sequence diagrams (sprint 1, 2 and 3) * Finish sprint summary for sprint 2 and 3 |
| **What we are going to do** | | **Roy**   * Coding & Sequence Diagram * # 47 Buyer - Calculate mortgage estimate * # 41 Buyer - View OLD property listings * # 44 Buyer - View NEW property listings * Buyer- review real estate agents * Seller - review real estate agents   **Lim Wootaek**   * Coding & Sequence Diagram * Buyer - Search for NEW property listings * Buyer - Search for OLD property listings * Buyer - Search Properties by address * Update class diagram and get feedback on the class diagram for the last sprint. * CI&CD   **wei hong**   * Coding & Sequence Diagram * Seller - rate real estate agents * Buyer- rate real estate agents * Buyer - View REA profile * Seller - review real estate agents * Seller - rate real estate agents   **Viktor**   * Coding & Sequence Diagram * Buyer - Add NEW property listings to a favorites * Buyer - Add OLD property listings to a favorites   **Jerry**   * Draw diagrams based on the sequence diagrams for selected user stories in this sprint * Finish sprint summary for this sprint   **Frentsen**   * Draw diagrams based on the sequence diagrams for selected user stories in this sprint * Finish sprint summary for this sprint |
| **Retrospective** | | **Roy**  **Lim Wootaek**   * Seems our documents need to be improved.   **wei hong**  **Viktor**  **Jerry**  **Frentsen** |

## <for Group meeting 5>

| **Meeting Date**: 13/05/2024 (Monday) | | |
| --- | --- | --- |
| **Duration:** 12:00 - 14:00 | | |
| **Sprint duration:** 13/05/2024 - 19/05/2024 | | |
| **Attendees:**  Lim Wootaek, Viktor, Wei Hong, Roydenn, Frentsen, Jerry | | **Agenda** |
| 1. Sprint 4 review 2. discuss about the tasks for sprint 5 |
| **Absentees:**  N/A | |
|
| **What we have done** | | **Roy**   * Coding & Sequence Diagram * # 47 Buyer - Calculate mortgage estimate * # 41 Buyer - View OLD property listings * # 44 Buyer - View NEW property listings * Buyer- review real estate agents * Seller - review real estate agents   **Lim Wootaek**   * Coding & Sequence Diagram * Buyer - Search for NEW property listings * Buyer - Search for OLD property listings * Buyer - Search Properties by address * Update class diagram and get feedback on the class diagram for the last sprint. * CI&CD   **wei hong**   * Coding & Sequence Diagram * Seller - rate real estate agents * Buyer- rate real estate agents * Buyer - View REA profile * Seller - review real estate agents * Seller - rate real estate agents   **Viktor**   * Coding & Sequence Diagram * Buyer - Add NEW property listings to a favorites * Buyer - Add OLD property listings to a favorites   **Jerry**   * Draw diagrams based on the sequence diagrams for selected user stories in this sprint * Finish sprint summary for this sprint   **Frentsen**   * Draw diagrams based on the sequence diagrams for selected user stories in this sprint * Finish sprint summary for this sprint |
| **What we are going to do** | |  |
| **Retrospective** | | **Roy**  **Lim Wootaek**  **wei hong**  **Viktor**  **Jerry**  **Frentsen** |