**Sprint tasks**

| **Sprint** | Roy | Woody | Wei Hong | Viktor | Jerry | Frentsen |
| --- | --- | --- | --- | --- | --- | --- |
| **2** | * ~~Update database - make users scalable~~ * ~~User View account ????~~ * ~~Buyer, Seller - Update account~~ * ~~SA, REA - Update account~~ | ~~Update Class diagram~~  ~~SA - Create user accounts~~  ~~SA - Create User profiles~~  ~~Update Create account and User class~~  ~~Create Profile entity~~ (\* it named as role for now, need to clarify)  ~~Remove getRoleIDcontroller~~  ~~Draw sequence diagrams for selected user stories~~  ~~Redraw the sequence diagrams for last sprint~~ | GUI for ~~REA~~, Seller, Buyer  ~~SA - Viewuser profiles~~  ~~Update wireframe~~  ~~Rename boundary class to standardise naming~~  ~~SA - Search user profiles~~ | * ~~Fix Update Function to return to main page~~ * ~~SA - Edit user profiles~~ * ~~Put drop down box under update~~ * ~~Validate input user should be in the boundary~~ * ~~Redirect to home after updating~~ | Use Case description for the stories (**finish for sprint 1 and 2**)  ~~Update existing Diagrams~~  Update report(**added sprint 2 user stories**) | Use Case description for the stories  Update existing Diagrams  Update report  Draw Diagrams |
| **Unsure** | How to draw Diagrams for View? Do we need to go back to entity even though already initialised ?? | When creating a new account for others as an Admin, should the Main GUI be disposed of?  We need to the naming of few entities; User vs account, role vs UserProfile  -> user, userprofile  What to clarify  1. Role.java -> // this is an entity class for role table in the database - woody // we need to clarify if we need to name this class as userProfile.  2.GetRoleCntrller -> // need to check if we need this controller or not with our tutor - woody.  3.UserCreateOwnAccGUI -> need to clarify if we can hardcode "System Admin" to remove the item from roles list. |  |  |  |  |
| **3** | All Tasks | * ~~#27 REA - delete listing \* ✅~~ * ~~#23 REA - view listings ✅~~ * #28 Seller - view the number of times my property has been viewed - roy, viktor * ~~#30 REA - view ratings \*~~ * #31 Seller - view the number of times my property has been shortlisted - roy, viktor * ~~#32 REA - view reviews \*~~ * #33 Seller - rate real estate agents \* * #34 Seller - review real estate agents \* * ~~#25 REA - update/modify listings \* ✅~~ * ~~#22 REA - create listing \* ✅~~ | | | | |
| **Check**  **Report** | * ~~REA - delete listing- wait for viktor update listing~~ * ~~REA - view reviews - Waiting for boundary~~ * ~~REA - view ratings - waiting for boundary~~ * ~~REA - view reviews - Sequence Diagram~~ * ~~REA - view ratings - Sequence Diagram~~ * ~~Program to generate property data~~ * ~~#28 Seller - view the number of times my property has been viewed - roy, viktor~~ * ~~#31 Seller - view the number of times my property has been shortlisted - roy, viktor~~ * ~~Sequence Diagram → AdminViewUserProfile - Wait for Viktor to complete AdminManageProfiles (clarify with woody)~~     → Already done, good to go ✅ | * ~~REA - create listing~~ * ~~Update class diagram~~ * ~~Check the existing diagrams with our tutor (sprint summaries)~~ * ~~Remove getRoleIDcontroller~~ * ~~Sequence Diagram~~ * ~~Create Property Entity~~ | * Seller - review real estate agents * Seller - rate real estate agents * ~~REA- own Listing GUI~~ * ~~Clean up code~~ * ~~Sequence Diagram~~ * ~~Seller Main GUI~~ * ~~Seller REA Home GUI~~ * ~~Seller view REA~~ | * ~~REA - update/modify listings -~~ * ~~SA - Edit user profiles~~ * ~~Sequence Diagram for update user profile (at folder Sprint 2)~~ * ~~Sequence diagram for update property listing ( at folder Sprint 3)~~ | * ~~Draw diagrams based on the sequence diagrams (sprint 1, 2 and 3)~~ * Improve diagrams for sprint 1 or 2 based on our tutor’s feedback, if needed * ~~Finish sprint summary for sprint 2 and 3 (3 is optional)~~ | * ~~Draw diagrams based on the sequence diagrams (sprint 1, 2 and 3)~~ * Write a report for sprint 2 & 3 * Improve diagrams for sprint 1 or 2 based on our tutor’s feedback, if needed * ~~Finish sprint summary for sprint 2 and 3 (3 is optional)~~ |
| **Unsure** |  |  |  |  |  |  |
| **4** | All Tasks | * ~~#33 Seller - rate real estate agents \*~~ * #34 Seller - review real estate agents \* * ~~# 40 Buyer - View REA profile \*~~ * ~~# 41 Buyer - View OLD property listings \*~~ * ~~# 42 Buyer - Search for OLD property listings \*~~ * # 43 Buyer - Add OLD property listings to a favourites \* * ~~# 44 Buyer - View NEW property listings \*~~ * ~~# 45 Buyer - Search for NEW specific property listings \*~~ * # 46 Buyer - Add NEW property listings to a favourites \* * # 47 Buyer - Calculate mortgage estimate \* * ~~# 48 Buyer - rate real estate agents \*~~ * # 49 Buyer - review real estate agents \* | | | | |
| **Check**  **Report** | * ~~Buyer - view all listings~~ * ~~Sequence for Sprint 2 story~~ * ~~User View account ????~~ * ~~Buyer, Seller - Update account~~ * ~~SA, REA - Update account~~ * ~~# 41 Buyer - View OLD property listings~~ * ~~# 44 Buyer - View NEW property listings~~ * ~~# 47 Buyer - Calculate mortgage estimate~~ * ~~Buyer- review real estate agents~~ * ~~Seller - review real estate agents~~ * ~~Sequence for Buyer review~~ * ~~Sequence for Seller review~~   Both done, need someone to check for me   * ~~Sequence for Buyer mortgage calculation~~   Need someone check for me   * ~~Update Profile table for suspension~~ * ~~Update Login code take suspension into account~~   Should be done tell me if any issues   * Ethical issues - check and trim * Add specific error messages based on suspended or not | * ~~#45 Buyer - Search for NEW specific property listings based on criteria N/E~~ * ~~#42 Buyer - Search for OLD property listings based on criteria N/E~~ * ~~Update class diagram and get feedback on the class diagram for the last sprint.~~ * ~~Sequence Diagram~~ * ~~DDD~~ * ~~CICD~~ * ~~TDD (need to check if viewing needed or not)~~ * ~~Buyer - Search Property by its address~~ * ~~Ethical Issues~~ * ~~Rename upadateuseraccountcontroller~~ * ~~amend sequence related to update user account~~ | * ~~Check which code not following BCE~~ * ~~Seller - rate real estate agents~~ * ~~Buyer- rate real estate agents~~ * ~~Buyer - View REA profile~~ * ~~Sequence~~ * ~~REA All listings remove view button~~ * ~~Buyer view specific listing~~ * ~~Change REAs displayed for seller~~ * ~~Add column names for all scroll panes~~ * ~~Check DDD~~ * ~~Create Default Window for new profiles~~ * ~~Redo REA create listing window~~ | * ~~Buyer - Add NEW property listings to a favourites~~ * ~~Buyer - Add OLD property listings to a favourites~~ * ~~BCE, Sequence Diagram for buyers add to favourite (OLD/NEW)~~ * ~~Use case description for buyer add to favourite (OLD/NEW)~~ * Test Cases check * ~~Buyer view favourites~~ * ~~Buyer search inside the favourite list~~ | * ~~Sequence, Use case, description and BCE for REAViewAccount and SellerViewAccount~~ * ~~Test cases for Sprint 1~~ * ~~Test case - Login~~ * ~~Test case - logout~~ * ~~Test case - SearchAccountBCE~~ * ~~Test case - SysAdminSuspendAccounts~~ * ~~Test case - UserCreateOwnAccountBCE~~ * ~~Test case - UserUpdateAccountBCE~~ * ~~Test case - ViewUserAccountBCE~~ * ~~Sprint 2 test cases~~ * ~~Sprint 3 test cases~~ | * ~~Redo taiga Screenshotting and tasks~~ * ~~Sprint 2 test cases~~ * ~~Sprint 3 test cases~~ |
| **unsure** |  | Add new userstory? Buyer - Search Property by its address  -> add  User story can/should combine?  -> separate everything  Sequence Diagram for this sprint  Seller- DisplayOwnListings() under Seller or Property Entity?  -> property  Should remove “Suspend profile” from sprint 1 in taiga  Check Entity for each function  Display Function should be included in BCE?  -> no  Too many connection error; especially for search  Can use one controller for two/multiple user stories?; UpdateUserAccountController  -> NO  Should include view as a user story?  Suspend profile button |  | Add new user story: Buyer Search Property in the favourite list?  I think this one can be optional, I just want to make the code cleaner  Combine the sequence and BCE for two user stories: buyer add to favourite in OLD and NEW  For what I heard from the tutor is that we can combine the user stories for the diagram? |  |  |
| **5** | * ~~double-check/confirm user story (1st priority) - during tutorial or by today~~   + ~~Wait for Wei Hong and Viktor we will do on Tuesday~~ * **~~UserViewOwnAccount - BCE implementation~~** * **UserViewOwnAccount - Sequence** * **UserViewOwnAccount - Other diagrams** * Check all the sequence diagrams - **Monday - Tuesday - Wednesday** * **~~Sprint 1~~** * **~~Sprint 2~~** * **~~Sprint 3~~** * **~~Sprint 4~~** * Check BCE and Description Use Case **- After woody done per sprint**   + **Sprint 1**   + **Sprint 2**   + **Sprint 3**   + **Sprint 4** * ~~Ethical issues -~~ **~~Frentsen done~~** * Check sprint test cases - **Wednesday(Until Sprint 3 REA)** * Check through the functions under correct entities - **After clarify with Terence**   + **REA DisplayOwnListings - Shifted to Property - READisplayOwnListings**   Changed at REAOwnPropertyGUI line 195 changed the parameters  Changed at READisplayOwnPropertyController line 8 changed parameters  Shifted entity to Property with Different parameters   * + **REA getAvgRating - Shifted to Rating - getAvgRating**   Changed BuyerREAGUI at line 253  Changed SellerREAGUI at line 218  Changed SellerViewREAGUI at line 131  Changed above 3 from rea.getAvgRating to new Rating().getAvgRating  Changed parameters at entity  Previously no parameters I think   * + **Seller DisplayOwnListings - Shifted to Property - SellerDisplayOwnListings**   Controller SellerDisplayOwnPropertyController changed  Entity shifted from Seller to Property   * + **Seller RetrieveTimesViewed - Shifted to Property - RetrieveTimesViewed**   Controller SellerViewTimesViewedController changed  Entity shifted from Seller to Property   * + **Seller RetrieveTimesShortlisted - Shifted to Property - RetrieveTimesShortlisted**   Controller SellerViewTimesShortlistedController changed  Entity shifted from Seller to Property   * + **Admin DisplayProfiles - Shift to Profiles?**   Shifted to profile, commented out in admin   * + **Admin SearchProfile - Shift to Profiles?**   Shifted to profile, commented out in admin   * + **Admin DisplayUserAccount - Shift to User - Deleted from SysAdmin?**   Removed because apparently not used anywhere   * + **Admin SearchUser - Shifted to User**   Shifted function from SysAdmin entity to User Entity   * + **Admin SuspendUser - Shifted to User**   Shifted function from SysAdmin entity to User Entity   * Naming of functions/codes - **Start ASAP after woody done per sprint** * ~~Suspend profile button -~~ **~~Wednesday~~** * Too many connection error - **Wednesday?** * Project Video - **Friday** * Finalise Report - **Friday / Saturday.** * **~~Put go back button on calculateMortgageGUI - Tuesday~~** * **~~ViewCount not working properly - Tuesday~~** * ~~Split controller; ViewREAController -> BuyerViewREAController, SellerViewREAController -~~ **~~Wednesday~~** * ~~Two options for implementing UserViewOwnAccount user story.~~ * ~~l Set the getter name differently from our current getters; GetProfile. Our current getter name is getProfile() and it is directly get the data from database.~~ * ~~l Set the getter name to our current getters and rename all occurrences.~~ * ~~- Edit user stories - No “I want to be able to”~~ * ~~Allow Seller to update username~~ * ~~Amend UpdateUser - Make username un-editable -~~ **~~Tuesday~~** * **~~REA View Specific Listing~~**   Shares the same entity function as buyer but separate controller   * **~~Cry~~** * **~~Add column headers again because revert removed them~~** * **~~Update Property Dummy generator for View Count and Shortlist Count~~** * **Add** * **Check Use Case description** * **Update class diagram (functions shifted)** * **ViewReviewController split into sellerViewR, buyerView,,,** * **~~Sequence diagram - view: need “Enter page”?~~** * **Sequence Diagram - view user stories check again (booundary page)** * **View Review GUI make it nicer** | | | | | |
|  | * Suspend profile button * Check sprint test cases - **Wednesday** * ~~Check through the functions under correct entities -~~ **~~After clarify with Terence~~** * ~~Shift Seller View Own Property to Property~~ * **~~Too many connection error~~**   **Solved by increasing limit hahahaha**   * ~~Amend UpdateUser - Make username un-editable -~~ **~~Tuesday~~** * **~~Put go back button on calculateMortgageGUI~~** * **~~Admin DisplayUserAccount - Shift to User?~~** * **~~Admin SearchUser - Shift to User?~~** * **~~Admin SuspendUser - Shift to User?~~** * ~~Update Property Dummy generator for View Count and Shortlist Count~~ * ~~Split controller; ViewREAController -> BuyerViewREAController, SellerViewREAController -~~ **~~Wednesday~~** * **Cry** * **Check Use Case description** * **~~ER Diagram~~** * **Use Case description change login alternative flow** * **Minutes** | * ~~Check all the sequence diagrams -~~ **~~Monday - Tuesday - Wednesday~~** * ~~Check sprint test cases -~~ **~~Tuesday~~** * ~~Check through the functions under correct entities -~~ **~~After clarify with Terence~~** * ~~Amend CreateProperty~~ * ~~UserViewAccount~~ * Sequence Diagram of UserViewOwnACC * ~~Check all the sequence diagrams~~ * **~~Sprint 1~~** * **~~Sprint 2~~** * **~~Sprint 3~~** * **~~Sprint 4~~** * **~~TDD (add view)~~** * **Cry** | * Check sprint test cases - **Tuesday** * Check through the functions under correct entities - **After clarify with Terence** * ~~Fix Suspend profile button -~~ **~~Wednesday~~** * ~~Rea column headers~~ * ~~Remove unnecessary stuff~~ * ~~Add check if profile and account is suspended at entity level~~ * ~~Move admin search, display, suspend profile to profile entity~~ * ~~REA view own specific property~~ * ~~Admin update account, remove ability to change active status~~ * **~~Admin DisplayProfiles - Shift to Profiles~~** * **~~Admin SearchProfile - Shift to Profiles~~** * **Cry** | * ~~Check sprint test cases -~~ **~~Tuesday~~** * ~~Check through the functions under correct entities -~~ **~~After clarify with Terence~~** * **~~Change the create profile sequence diagram~~** * **Cry** | * Check BCE and Description Use Case **- After woody done per sprint** * ~~Login logout for Buyer, Seller, REA~~ * ~~User to each role, Intellij to selected IDE, and GRAMMAR, change /s to (s)~~ * ~~Change every search function to SA search user account~~ * Update sprint summary | * Check BCE and Description Use Case **- After woody done per sprint** * **~~Ethical Issues~~** |
| **Changes on Sequence Diagrams** | Sprint 1   * Move suspend profile to sprint 2 * Changed files: * UserLogin * User Suspend Profile is moved to Sprint 2 * AdminUpdateUserAccount * AdminSuspendUser * Renamed: * LoginController -> UserLoginController * What need to be changed * Change return type of “AdminUpdateUserAccount” and “User. UpdateUserAccount”as boolean * Put “SuspendUser(String username) : boolean” under User not Admin. * Put “public ResultSet SearchUser(String username)” under User not Admin   Sprint 2   * Changed files: * UserLogin * User Suspend Profile is moved to Sprint 2 * AdminUpdateUserAccount * AdminSuspendUser * Renamed: * LoginController -> UserLoginController * What need to be changed * Change return type of “AdminUpdateUserAccount” and “User. UpdateUserAccount”as boolean * Put “SuspendUser(String username) : boolean” under User not Admin. * Put “public ResultSet SearchUser(String username)” under User not Admin | | | | | |
|  |  |  |  |  |  |  |